EduGenie-AI

Project Planning Phase

Phase 4

- Project Development Duration

Planned duration: 5 working days, covering requirements, design, development, integration, testing, documentation, and demonstration preparation.

- Day-Wise Development Plan

| Day | Planned Activities | Responsibility |
| --- | --- | --- |
| Day 1 | Finalize project idea, requirements, modules, API structure, and | UI designEntire Team |
| Day 2 | Set up Python environment, FastAPI backend, configuration, and | Gemini serviceBackend / AI team |
| Day 3 | Develop /qa, /explain, /quiz, /summarize and /learn/recommenda | tions modules; coModule / Frontend teamnect frontend |
| Day 4 | Integration, debugging, endpoint testing, UI testing, and error ha | ndlingEntire Team |
| Day 5 | Final testing, screenshots, documentation, GitHub organization, | and demonstration preparationEntire Team |

- Team Responsibility Table

| Team Member | Assigned Responsibility |
| --- | --- |
| M. Nanjil | Backend / REST API / Gemini integration |
| S. Aarthi | Frontend / UI and user interaction |
| V. Ajeetha | Module development / QA and integration |
| M. Anushiya | Documentation / Testing / Demonstration |

- Module Allocation

| Module | Primary Work |
| --- | --- |
| Question Answering | /qa endpoint and QA prompt logic |
| Explanation | /explain endpoint and explanation prompt logic |
| Quiz | /quiz endpoint and quiz generation logic |
| Summarization | /summarize endpoint and summary prompt logic |
| Recommendations | /learn/recommendations endpoint and recommendation logic |
| Gemini Service | Common Gemini client/service integration |
| Frontend | Forms, requests, response display, usability |
| Testing & Documentation | Test cases, screenshots, report, README, demo preparation |

- Integration Plan

- Create and validate common configuration.

- Connect Gemini service to the backend modules.

EduGenie-AI | Page 1

- Register all REST endpoints in FastAPI.

- Connect frontend actions to corresponding endpoints.

- Test each endpoint independently.

- Perform end-to-end integration testing.

- Fix errors and verify final application.

6. Testing and Final Submission Plan

Each endpoint will be tested with valid and invalid inputs. Final submission will include the source repository, phase documents, testing evidence, screenshots, documentation, and demonstration material.

EduGenie-AI | Page 2